A Sprint fixed period or duration in which a team works to complete a set of tasks

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task . It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete. (usually in form of Fibonacci series)

- Very Easy task

- Normal task

- Moderate task

- Difficult task

Agile Project Management Structure

- Sprint: A 2-week duration where we move from raw motor sensor data to a functional predictive interface.

- Epic: A high-level project phase (e.g., "Model Development" or "Web Integration").

- Story (USN): Specific tasks like "Scaling Features" or "Building the Flask Route."

- Story Point: Estimated effort based on the Fibonacci series (1, 2, 3, 5).

Sprint 1: Data Engineering & Model Training

This sprint focuses on the work done in sensor_model_train.py and train_model.py.

- Epic 1: Data Collection & Analysis

  - (USN1) Gathering measures_v2.csv dataset: 2 Points

  - (USN2) Loading data using Pandas: 1 Point

- Epic 2: Data Preprocessing

  - (USN3) Handling outliers/missing sensor values: 3 Points

  - (USN4) Feature Engineering (Creating u_d, i_d interactions): 3 Points

  - (USN5) Scaling data with StandardScaler (scaler.pkl): 3 Points

Total Story Points in Sprint 1 = 12

Sprint 2: Visualization & System Deployment

This sprint focuses on app.py, index.html, and sensor.html.

- Epic 3: Exploratory Data Visualization (EDA)

  - (USN6) Correlation Heatmap of motor parameters: 2 Points

  - (USN7) Distribution of Stator Winding Temperature: 2 Points

  - (USN8) Line Chart for Temperature vs. RPM: 2 Points

  - (USN9) Feature Importance Map (Random Forest outputs): 4 Points

- Epic 4: Web Dashboard Development

  - (USN10) Developing Flask Backend and UI (app.py): 5 Points

- Epic 5: System Integration & Prediction Logic

  - (USN11) Implementing real-time prediction route for sensors: 5 Points

Total Story Points in Sprint 2 = 20

Velocity Calculation

Velocity represents the rate at which your team delivers work.

- Total Story Points: 12 (Sprint 1) + 20 (Sprint 2) = 32 Points

- Number of Sprints: 2

- Velocity Formula: $\text{Total Story Points} / \text{Number of Sprints}$

- Calculation: $32 / 2 = 16$

Your Project Velocity is 16 Story Points per Sprint.