Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS76798 |
| Project Name | Electric Motor Temperature Prediction using Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Engineering | USN-1 | As a developer, I can load the measures_v2.csv and handle missing sensor values. | 3 | High |
| Sprint-1 | Data Engineering | USN-2 | As a developer, I can scale features using StandardScaler to prepare for ML. | 3 | High |
| Sprint-1 | Model Training | USN-3 | As a developer, I can train a Random Forest Regressor to predict motor temperature. | 5 | High |
| Sprint-2 | Web Integration | USN-4 | As a user, I can access the Manual Prediction dashboard to test load scenarios. | 3 | Medium |
| Sprint-2 | Web Integration | USN-5 | As a user, I can use the Sensor Prediction form to get real-time temperature results. | 3 | High |
| Sprint-2 | System Reliability | USN-6 | As a user, I want the system to show an "Error..." message for non-numeric inputs. | 2 | Medium |
| Sprint-3 | Cloud Deployment | USN-7 | As an admin, I can deploy the application on IBM Watson for remote monitoring. | 5 | Low |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 11 | 29 Oct 2022 |
| Sprint-2 | 8 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 8 | 05 Nov 2022 |
| Sprint-3 | 5 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 5 | 12 Nov 2022 |

Velocity Calculation

Velocity measures how much work your team can handle in a single iteration.

- Total Story Points Completed: 11 (S1) + 8 (S2) + 5 (S3) = 24 Points

- Number of Sprints: 3

- Average Velocity (AV): $24 \text{ points} / 3 \text{ sprints} = \mathbf{8} \text{ points per sprint}$.

Average Velocity per Day (Iteration Unit):

- Duration: 6 days per sprint

- Calculation: $8 \text{ points} / 6 \text{ days} = \mathbf{1.33} \text{ story points per day}$.

Burndown Chart (Concept)

The Burndown chart for your project would show a steady decline in "Story Points Remaining" as you move from the complex Data Engineering phase (Sprint 1) toward the UI and Deployment phases (Sprints 2 & 3).

- Start of Project: 24 Story Points remaining.

- After Sprint 1: 13 Story Points remaining (Data and Model logic completed).

- After Sprint 2: 5 Story Points remaining (Dashboard and UI completed).

- End of Sprint 3: 0 Story Points remaining (Deployment completed).

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts